LAB 4: Asset Management System

Comparative Study of Agile and Waterfall Models using Real-Time Project Scenarios and Risk Analysis

1.Aim of the Experiment

To analyze and compare the Agile and Waterfall software development models by applying them to an Asset Management System used in an organization and to study the project risks involved in developing such a system.

2.Scenario Description

The Asset Management System is an organizational application designed to track, manage, and maintain company assets such as computers, vehicles, machinery, and office equipment.

The system helps organizations monitor asset usage, maintenance schedules, and asset allocation to employees.

The system consists of:

• Asset registration and tracking system
• Web dashboard for administrators
• Mobile interface for employees to view assigned assets
• Reporting module for asset usage and maintenance history

The requirements of the system are partially known at the beginning and evolve over time based on organizational needs, new assets, and feedback from system users.

3.Identified Requirements (Scenario-Specific)

Functional Requirements

- Add and register new assets in the system

- Track asset allocation to employees or departments

- Send alerts for maintenance or warranty expiry

- Provide role-based login for administrators and employees

- Generate asset usage and maintenance reports

Non-Functional Requirements

- Scalability to manage thousands of assets

- High system reliability and availability

- Secure storage of asset information

- Fast search and retrieval of asset details

4.Application of the Waterfall Model to the Scenario

Waterfall Phase-wise Execution

1. Requirement Analysis

• All requirements such as asset registration, tracking, maintenance alerts, and reports are collected and documented at the beginning.
• Once finalized, changes are difficult to incorporate.

2. System Design

• Complete architecture including database design, dashboards, and asset tracking modules is designed beforehand.

3. Implementation

• Developers code all modules according to the predefined design documents.

4. Testing

• After development is complete, the entire system is tested.
• Errors related to asset tracking or reporting are identified during this phase.

5. Deployment and Maintenance

• The system is deployed for organization-wide use after testing is completed.

5.Observations Using Waterfall

• Changes such as adding new asset categories are difficult to implement.
• Asset tracking issues may be detected late.
• Development cost may increase due to late error detection.

6.Application of the Agile Model to the Scenario

Agile-based Execution

1. Product Backlog Creation

• Initial backlog includes asset registration, tracking, and dashboard features.
• Advanced features like automated maintenance alerts and analytics are added later.

2. Sprint-wise Development

• Sprint 1: Asset registration and database setup
• Sprint 2: Asset allocation and employee interface
• Sprint 3: Maintenance alerts and reporting module

3. Continuous Feedback

• System users and administrators review features after every sprint.
• New requirements are added based on feedback.

4. Continuous Testing

• Testing is performed in every sprint.
• Asset tracking errors and performance issues are detected early.

7.Observations Using Agile

• Requirement changes are handled easily.
• Early working modules of the system are delivered.
• Risks are minimized due to iterative development.

8.Risk Analysis for the Asset Management System

| Risk Identified | Impact in Waterfall Model | Impact in Agile Model |
| --- | --- | --- |
| Requirement Changes | High | Low |
| Asset Data Integration Issues | Detected Late | Detected Early |
| Scalability Issues | Post Deployment | During Iterations |
| User Acceptance Risk | High | Low |
| Cost Overrun | High | Low |

9.Comparative Analysis

| Parameter | Waterfall Model | Agile Model |
| --- | --- | --- |
| Requirement Flexibility | Low | High |
| Change Handling | Difficult | Easy |
| Risk Detection | Late | Early |
| Stakeholder Involvement | Minimal | Continuous |
| Suitability for Scenario | Less Suitable | Highly Suitable |

10.Result

The comparative study shows that the Agile Model is more suitable for developing the Asset Management System because the requirements may evolve over time and continuous feedback from users is needed. Agile helps identify risks early and deliver working features quickly.

Conclusion

This experiment concludes that for an Asset Management System involving continuous asset updates, tracking, and reporting, the Agile development model provides better flexibility, faster feedback, and lower project risks compared to the Waterfall model.

NAME: SONAVI K

REGISTER NUMBER: 24BEIS122