LAB: 5

TOPIC: Asset Management System

Implementation of Extreme Programming Practices using Asset Management System

1.Aim of the Experiment

To implement and analyze Extreme Programming (XP) practices including Pair Programming, User Stories, Simple Design, and Continuous Feedback by applying them to an Asset Management System, and to study how these practices improve software quality, collaboration, and adaptability.

2.Scenario Description

The Asset Management System is designed to help organizations track, manage, and maintain their physical and digital assets efficiently.

The system includes:

- Asset registration and tracking module

- Web dashboard for administrators

- Mobile interface for employees

- Maintenance and service alerts

- Reporting and analytics module

The requirements are dynamic and may change based on business needs, asset lifecycle, and user feedback. Therefore, an XP approach is used for flexible and iterative development.

3.Identified Requirements (Scenario-Specific)

Functional Requirements

- Add, update, and delete asset details

- Track asset location and status

- Notify users about maintenance schedules

- Provide mobile access for asset handling staff

- Generate reports on asset usage and depreciation

Non-Functional Requirements

- High security for sensitive asset data

- Scalability to handle large asset inventories

- High performance for real-time tracking

- Easy maintainability

4.Implementation of Extreme Programming Practices

1. User Stories

In XP, requirements are written from the user's perspective.

Examples:

- As an administrator, I want to track all assets so that I can manage them efficiently.

- As an employee, I want to request assets so that I can perform my tasks.

- As a maintenance staff member, I want alerts for servicing assets so that downtime is reduced.

- As a manager, I want reports on asset usage so that I can make better decisions.

These stories are prioritized in the XP Planning Game.

2. Pair Programming

Two developers work together:

- Driver → writes the code

- Navigator → reviews and suggests improvements

Example:

While developing the asset tracking module:

- Developer 1 writes code for database integration

- Developer 2 checks logic, validates queries, and ensures performance

Benefits:

- Early bug detection

- Improved code quality

- Knowledge sharing

3. Simple Design

Focus on building only what is needed initially.

Example:

Start with:

- Basic asset registration

- Simple tracking system

- Basic dashboard

Later add:

- Advanced analytics

- Automated depreciation calculation

- AI-based asset prediction

Advantages:

- Faster development

- Reduced complexity

- Easier updates

4. Continuous Feedback

Regular feedback from stakeholders ensures improvement.

Implementation:

After each iteration:

- Admin tests dashboard

- Employees test asset requests

- Feedback is collected

Examples of Feedback:

- Need barcode/QR code scanning for assets

- Better UI for asset search

- More detailed reports

Benefits:

- Better user satisfaction

- Quick issue detection

- Continuous improvement

5.Development Iterations Using XP

Iteration 1

- Basic asset registration

- Simple dashboard

Iteration 2

- Asset tracking system

- Maintenance alerts

Iteration 3

- Reporting and analytics

- Mobile interface

Each iteration includes:

- Coding

- Testing

- Feedback

6.Observations

- Pair Programming improves collaboration

- User Stories clarify requirements

- Simple Design reduces complexity

- Continuous Feedback improves usability

7.Result

The implementation of XP practices in the Asset Management System improves development efficiency, ensures high-quality software, and allows the system to evolve based on user needs and organizational requirements.

NAME: SONAVI K

REGISTER NUMBER: 24BEIS122